# FairPlay v5.9

# M1 Financial Core Remediation Specification

Version: 1.0

Status: Mandatory

Owner: Tech Lead

Target Release: M1 Production Ready

Deadline: Before M2 Development Starts

# 1. Background

The current M1 Financial Core Demo has successfully implemented:

- User Registration & Authentication

- Wallet System

- Ledger Recording

- Withdrawal State Machine

- Basic Settlement Demo

After architecture review, the current implementation is considered suitable for demonstration purposes but is not yet ready for real-money operations.

The goal of this remediation is to upgrade M1 from a Demo-level implementation to a Production-Ready Financial Core.

# 2. P0 Requirements (Mandatory)

The following items MUST be completed before entering M2 development.

Failure to complete any P0 item blocks progression to M2.

# P0-01 Double-Entry Ledger

## Current Issue

The current implementation only reflects balance changes on player wallets.

It does not provide:

- Complete fund traceability

- Asset source tracking

- Asset destination tracking

- General ledger balancing

This creates accounting and reconciliation risks.

## Technical Requirements

Implement a standard double-entry accounting model.

interface LedgerEntry {
  id: string;
  businessId: string;
  accountId: string;
  amount: Decimal128;
  direction: "DEBIT" | "CREDIT";
  sourceType: string;
  createdAt: Date;
}

### Deposit Example

Player deposits 100 USDT.

Required Ledger Entries:

Treasury Account +100

Player Wallet +100

Two ledger records must be generated.

### Withdrawal Example

Player withdraws 100 USDT.

Required Ledger Entries:

Player Wallet -100

Treasury Account -100

Two ledger records must be generated.

### Settlement Example

Player A loses 100 USDT.

Player B wins 100 USDT.

Corresponding debit and credit ledger entries must be generated.

## Acceptance Criteria

The system must always satisfy:

Total Debits = Total Credits

at all times.

# P0-02 Wallet Optimistic Locking

## Current Issue

No balance concurrency protection has been verified.

Risks include:

- Double-spending

- Lost updates

- Race conditions

- Balance corruption

## Technical Requirements

Wallet schema must include:

interface Wallet {
  id: string;
  availableBalance: Decimal128;
  lockedBalance: Decimal128;
  clearingBalance: Decimal128;
  version: number;
}

Balance updates must use optimistic locking:

UPDATE wallets
SET
  balance = ?,
  version = version + 1
WHERE
  id = ?
  AND version = ?

## Acceptance Criteria

Execute 100 concurrent balance update requests against the same wallet.

Final balance must be correct.

No lost updates are allowed.

# P0-03 Idempotency Protection

## Current Issue

Repeated requests may execute multiple times.

Potential consequences:

- Duplicate deposits

- Duplicate withdrawals

- Duplicate settlements

## Technical Requirements

Introduce:

interface IdempotencyRecord {
  key: string;
  businessType: string;
  businessId: string;
  responseData: object;
  createdAt: Date;
}

The following APIs must require an idempotency key:

- Deposit

- Withdrawal

- Settlement

Request example:

{
  "idempotencyKey": "uuid-v4"
}

## Acceptance Criteria

Submit the same request 10 times.

Only one business operation may execute.

All remaining requests must return the original response.

# P0-04 Clearing Balance Model

## Current Issue

The wallet currently maintains only a single balance value.

This is insufficient for handling:

- Withdrawal requests

- Approval workflow

- Blockchain broadcasting

- Pending confirmations

## Technical Requirements

Implement a three-layer wallet balance model:

availableBalance
lockedBalance
clearingBalance

### Withdrawal Lifecycle

Request:

availableBalance → clearingBalance

Approval:

Remain in clearingBalance

Broadcast:

Pending blockchain confirmation

Success:

Final deduction

Failure:

Return to availableBalance

## Acceptance Criteria

Funds under withdrawal processing must not be spendable.

Duplicate withdrawals must be prevented.

# P0-05 Transactional Settlement Engine

## Current Issue

Settlement atomicity has not been verified.

## Technical Requirements

A settlement operation must atomically update:

- Wallet balances

- Ledger records

- Settlement records

- Hand status

All updates must execute within a database transaction.

## Acceptance Criteria

If any step fails:

The entire settlement operation must rollback.

Partial success is not allowed.

# 3. P1 Requirements (Recommended)

Recommended for completion within the current sprint.

# P1-01 Audit Log

Implement immutable audit logging.

Track:

- Admin actions

- Risk-control actions

- Withdrawal approvals

- Manual balance adjustments

Audit records must be append-only.

# P1-02 Treasury Account

Introduce a dedicated system treasury account.

Account Name:

TREASURY

No funds may be created or destroyed outside treasury-controlled accounting flows.

# P1-03 Risk Monitoring

Implement automated alerts for:

- Large deposits

- Large withdrawals

- Abnormal transaction frequency

Default threshold:

10,000 USDT

# P1-04 Ledger Index Optimization

Create indexes for:

- walletId

- businessId

- createdAt

Required for large-scale ledger performance.

# P1-05 Settlement Uniqueness

Enforce:

UNIQUE(handId)

Guarantee that each poker hand can only be settled once.

# 4. P2 Requirements

Must be completed before production launch.

# Insurance Pool

Create a dedicated insurance reserve account.

# Daily Reconciliation

Generate daily reconciliation reports.

The following equation must always hold:

Total Player Balances

- Pending Withdrawals

- Insurance Pool

= Platform Assets

Variance must equal zero.

# Financial Dashboard

Implement real-time financial monitoring.

Metrics:

- Total Deposits

- Total Withdrawals

- Player Balances

- Treasury Assets

- Insurance Pool Balance

# 5. Required Deliverables

Upon completion, the engineering team must provide:

- Wallet Schema Documentation

- Ledger Schema Documentation

- Double-Entry Accounting Flow Diagram

- Idempotency Test Report

- 100-Concurrency Stress Test Report

- Settlement Transaction Test Report

- Daily Reconciliation Report

# 6. Production Readiness Criteria

M1 shall be considered Production Ready only when all of the following are completed:

- Double-Entry Ledger

- Wallet Optimistic Locking

- Idempotency Protection

- Clearing Balance Model

- Transactional Settlement Engine

Only after successful verification of all five requirements may the project proceed to M2 development.

Otherwise, the system remains classified as Demo Only and must not process real-money transactions.